# MissionAlpha — Cycle 1

Operator Control Plane

CEO Strategy Memo + Engineering Build Scope

| Field | Value |
| --- | --- |
| Slug | cycle1-control-plane |
| Author | CEO agent (strategic gate) |
| Status | AWAITING_USER_DECISION → STRATEGY_APPROVED_BY_USER on GO |
| Date | 2026-06-14 |
| Persona blend | Bezos · Musk · Solomon · Fink |
| Scope | F5 audit-viewer + F6 bulk-actions + F7 command-feedback + F3 permission-gates |

# Table of Contents

# Part A — Strategy Memo (Bezos 6-pager)

## 1. Headline + Recommendation

Ship the Operator Control Plane — four on-architecture features (Audit-log viewer, Bulk actions, Command feedback, Permission gates) that turn MissionAlpha from a read-mostly watcher into a trustworthy control surface — without coupling the dashboard to any LLM runtime.

Recommendation: GO. All four are Type-2 (reversible), cheap, and use data the swarm already emits.

## 2. Customer JTBD (jobs-to-be-done)

Verbatim signal: "as i am boss" · "i can able to do anything" · "asking questions without blindly doing the work" · "did my click actually land".

- J1 — Trust: "When I act, I must know it landed (or failed, and why)." → F7.

- J2 — Accountability: "I must see every action taken + when + by whom." → F5.

- J3 — Scale: "When 15 agents die at once, act once, not 15 times." → F6.

- J4 — Safety: "Don't fire irreversible/mass actions blindly — ask me first." → F3.

## 3. First-Principles Atoms

- Hard (unbreakable): MissionAlpha = decoupled watcher. Contract = state.json (read) + commands/ (write). "Zero coupling beyond that one path." Cycle 1 must not break this.

- Hard: No new backend service. Only existing Vite middleware + new read endpoints over files the swarm already writes.

- Soft (assumed): "operator" is the only identity (no auth yet — Phase 6). Designed so real auth slots in later.

- Atom of value: every datum these 4 features need already exists on disk (AUDIT.log, commands/, done/, rejected/, state.json stale/dead flags). Net-new compute ≈ 0 — surface, batch, guard.

## 4. Outside-World References (control-plane prior art)

| Source | Pattern borrowed |
| --- | --- |
| PagerDuty | ack-to-silence + bulk-ack incidents → F6 |
| Kubernetes kubectl | dry-run + confirm on destructive ops; delete --all needs explicit scope → F3 |
| AWS Console / CloudTrail | every mutating action → audit entry surfaced in-console → F5 |
| Datadog / Grafana OnCall | command/action status chips (queued → ack → resolved) → F7 |
| GitHub Actions | job state machine pending→running→success/failure inline → F7 |

Triangulation: every mature control plane separates act → confirm-landed → audit, and guards mass/irreversible actions. MissionAlpha does the act, skips the rest. Cycle 1 closes the standard loop.

## 5. Options (decided)

| Option | Thesis | Verdict |
| --- | --- | --- |
| A — Control Plane first | F5+F6+F7+F3. On-architecture, Type-2, days. Delivers J1–J4. | CHOSEN |
| B — Chat/LLM first | F1+F2 streaming + fs access. Type-1, weeks, breaks decoupling, ×16 tool-exec surface. | Deferred (IDE fork) |
| C — Multi-swarm first | Global Fink bet. Premature before single-swarm control is trustworthy. | Cycle 3 |

## 6. CEO Recommended Path + Why

- Bezos: J1 (trust) is table-stakes — an operator who can't confirm an action won't trust the tool.

- Musk ("best part is no part"): add ZERO new services — render/batch/guard existing files; delete the LLM-backend idea for now.

- Solomon: all four reversible (feature-flaggable, no schema migration).

- Fink: stays on the state.json/commands/ contract → preserves long-duration multi-swarm option.

## 7. Pre-mortem (12 months, if Cycle 1 went wrong)

| Failure mode | Mitigation |
| --- | --- |
| F6 mass mis-fire (respawn all, no confirm) | F3 gate is a HARD dependency of F6, not optional. |
| F7 lies (optimistic green, command rejected) | F7 reads done/ + rejected/ ground truth, not optimistic state. |
| F5 unbounded (AUDIT.log → 100k lines → jank) | tail-N + virtualized list + date filter. |
| Scope creep (streaming/LLM bolted on) | CEO scope-drift gate; F1/F2 explicit NON-GOAL. |

## 8. Asks of USER (GO / NO-GO)

- GO on Option A scope (F5+F6+F7+F3) as Cycle 1?

- Confirm F3 (permission gates) HARD-gates F6 (bulk) — bulk never fires without confirm?

- Accept "operator" single-identity assumption for now (real auth = Phase 6)?

## 9. Open Questions (CEO uncertain)

- Q1: Bulk = all-or-nothing or best-effort + result summary? (CEO leans best-effort + summary.)

- Q2: Audit viewer = dashboard-actions only, or also mirror SYNC_LOG events? (CEO leans commands first.)

- Q3: Feature-flag whole cycle behind VITE_CONTROL_PLANE=1? (CEO leans yes.)

# Part B — Engineering Build Scope (per agent, every phase)

Dispatched per .claude/agents/ORCHESTRATION.md AFTER STRATEGY_APPROVED_BY_USER. Pipeline: CEO → architect (ADR) → principal-ux + sr-security → senior-lead-dev → senior-web-1/2 + senior-cicd → senior-qa → senior-code-reviewer → memory-updater.

## Feature set

| ID | Feature | JTBD | Owner (impl) | Net-new compute |
| --- | --- | --- | --- | --- |
| F5 | Audit-log viewer | J2 accountability | senior-web-1 | 0 (render AUDIT.log) |
| F6 | Bulk actions | J3 scale | senior-web-2 | 0 (loop existing POST) |
| F7 | Command feedback | J1 trust | senior-web-1 | 0 (read 3 dirs) |
| F3 | Permission gates | J4 safety | senior-web-2 | 0 (confirm dialog) |

## Phase 0 — CEO Intake + Gate

- Owner: CEO. Artifact: this memo. State → AWAITING_USER_DECISION.

- Exit gate: Rohit GO → CEO writes agent-status/CEO.md = STRATEGY_APPROVED_BY_USER with guardrails + non-goals.

- Non-goals (HARD — drift triggers RETURNED_FOR_SCOPE_REVIEW): no LLM/streaming (F1), no fs/repo access (F2), no auth, no new backend service, no state.json schema change beyond additive read-only.

## Phase 1 — Architect: ADR + contracts

Owner: architect. Blocks: all impl.

- Write docs/adr/ADR-00X-control-plane.md — surface existing files via read-only Vite endpoints; no DB, no service.

- Define 3 endpoints (additive to vite.config.ts):

- GET /api/audit → tail-N parsed lines of commands/AUDIT.log → AuditEntry[].

- GET /api/commands/status → counts + recent from commands/ (pending), done/, rejected/ → CommandStatusSnapshot.

- POST /api/command/bulk → array of CommandRequest; loops existing single-write path; returns BulkResult.

- Define additive TS types in src/data/types.ts: AuditEntry, CommandLifecycle, CommandStatusEntry, CommandStatusSnapshot, BulkResult.

- Extend DataSource seam (both adapters): getAudit(limit?), getCommandStatus(), sendBulk(cmds).

- Feature-flag contract: VITE_CONTROL_PLANE gates UI mount + endpoints.

- Exit gate: ADR merged; types compile; sr-security signs off on endpoint surface. Drift → RETURNED_FOR_STRATEGY_FIX.

## Phase 2 — principal-ux + sr-security (parallel)

### principal-ux-design (owns src/theme/ tokens + design contract)

- Design 4 surfaces — OKLCH tokens, dark/light, reduced-motion, a11y (aria-live, focus-visible), mobile 320/375/414/768:

- Audit panel — collapsible, virtualized list; columns time · type-chip · target · who · reason; date+type filter; empty/loading/error states.

- Command-status chips — per-command pending/done/rejected(reason tooltip); header summary counts.

- Bulk action bar — top-of-board: "Acknowledge all stale (N)" · "Respawn all offline (N)"; disabled at N=0.

- Permission gate dialog — modal: action summary, affected-agent list, count, Confirm/Cancel; focus trap; ESC=cancel; Emil-motion ease-out ≤300ms, scale(0.95)+opacity, origin center.

### senior-security-engineer (AUTHORITY to BLOCK)

- GET /api/audit — path-traversal guard (only configured AUDIT.log), tail-N cap (no full-file load), no new PII.

- POST /api/command/bulk — reuse per-item validator (type allow-list {ack,respawn,task}, 8KB cap, target-must-exist); cap array length (≤64); rate-limit; audit EVERY item.

- F3 confirm is UI-only → server must still validate (defense in depth; never trust client gate).

- HARD gate: HIGH/CRITICAL finding blocks merge.

## Phase 3 — sr-cicd: endpoints + middleware

Owner: senior-cicd-engineer (owns vite.config.ts middleware). Pairs w/ senior-web on contracts.

- Implement GET /api/audit — read commands/AUDIT.log, tail-N (default 200), parse TSV → AuditEntry[].

- Implement GET /api/commands/status — scan commands/*.json (pending), done/*.json, rejected/*.json; count + parse recent N; merge rejected error → CommandStatusSnapshot.

- Implement POST /api/command/bulk — parse CommandRequest[], enforce length cap, loop existing single-command write per item, collect CommandResult[] → BulkResult; audit each.

- Wire all behind VITE_CONTROL_PLANE flag (404 when off). Update .env.example.

- Exit gate: endpoints return valid JSON; curl smoke each; flag-off returns 404.

## Phase 4 — senior-web: adapters + UI (parallel, file-owned)

### senior-web-1 (audit panel + status chips)

- LocalPollAdapter: implement getAudit, getCommandStatus. LiveStreamAdapter: add same methods (stub/SSE-ready) so seam stays symmetric.

- AuditPanel — virtualized, filterable, polls /api/audit.

- CommandStatus chips — into AgentAction drawer + header summary from getCommandStatus.

### senior-web-2 (bulk bar + permission gate)

- LocalPollAdapter.sendBulk → POST /api/command/bulk.

- BulkActionBar — computes N stale/offline from DashboardState; buttons gated.

- PermissionGate modal (reusable) — wraps respawn, bulk-respawn, bulk-ack; returns Promise<confirmed>.

- F3 wiring: single Respawn (optional confirm); all F6 bulk (MANDATORY confirm — Ask #2).

- Coordination: web-1 owns drawer chips, web-2 owns dialogs — integrate at AgentAction.tsx via messaging; no file collision (new files).

- Exit gate: all 4 render behind flag; click-through works; TS strict; lint 0 warnings.

## Phase 5 — senior-qa: test suite

- Unit: AUDIT.log TSV parser (malformed/empty/tail-N boundary); CommandStatus dir-merge; bulk array builder N-selection.

- Contract: each endpoint shape vs types; flag-off → 404; bulk length-cap rejection.

- Component: PermissionGate (Confirm fires, Cancel/ESC aborts, focus trap); BulkActionBar disabled at N=0; Audit filter narrows.

- E2E (playwright, headless 3004): Respawn → confirm → file appears → chip pending→done → audit row appears. Bulk respawn → confirm count → N files → BulkResult summary.

- a11y: axe pass; reduced-motion honored. Regression: existing ack/respawn/task single-path unbroken.

- Exit gate: TESTS_GREEN posted to bus; coverage on new modules.

## Phase 6 — senior-code-reviewer: merge gate

Owner: senior-code-reviewer (FINAL, adversarial). Fires after TESTS_GREEN.

- Checklist: no inline hex (OKLCH only); no transition:all; no scale(0); additive-only types; flag respected; server validates independent of client gate; AUDIT.log read bounded; bulk cap enforced; no file://; no LLM/fs coupling.

- Blocks merge until all sev≥Medium resolved. sr-security re-confirm on write-surface.

## Phase 7 — memory-updater + CEO post-launch

- memory-updater: persist to ClaudeMem + MCP memory + memory/ARCHITECTURE_MEMORY.md; update dependency map w/ 3 endpoints + components.

- CEO Phase 9 (monitoring): watch scope drift during build; flag burn >20%.

- CEO Phase 10 (retro, +30d): metrics-review (did operator trust rise / fewer terminal fallbacks?); assumption-map held/broke; file docs/ceo/cycle1-control-plane-retro.md; persist Initiative outcome.

# Part C — Sequencing + Dependency Graph

| Phase | Agent | Output | Blocks |
| --- | --- | --- | --- |
| 0 | CEO | Gate (memo, AWAITING_USER_DECISION) | everything |
| 1 | architect | ADR + types + 3 endpoint contracts + seam ext | all impl |
| 2 | principal-ux ∥ sr-security | designs ∥ endpoint security review | web impl |
| 3 | sr-cicd | GET /api/audit, GET /api/commands/status, POST /api/command/bulk | F5/F6/F7 web |
| 4 | web-1 ∥ web-2 | audit+chips ∥ bulk-bar+gate | qa |
| 5 | senior-qa | unit+contract+component+E2E+a11y+regression | review |
| 6 | senior-code-reviewer | merge gate + sr-security re-confirm | release |
| 7 | memory-updater + CEO | persist + monitor + retro(+30d) | — |

Critical path: architect → sr-cicd endpoints → senior-web → qa → review.

Parallelizable: ux ∥ security (Phase 2); web-1 ∥ web-2 (Phase 4). F3 gate is a HARD dependency of F6.

# Part D — Acceptance Criteria (Cycle 1 = DONE when)

- F5: AUDIT.log visible in UI, filterable by type+date, virtualized, bounded read.

- F6: one-click "ack all stale" / "respawn all offline" → fires N commands → BulkResult summary.

- F7: every command shows true lifecycle pending→done→rejected(+reason) from disk, not optimistic.

- F3: every destructive + every bulk action requires confirm dialog (count + agent list) before firing.

- Zero new backend service; only Vite middleware endpoints over existing files.

- state.json / commands/ contract unchanged (additive read-only).

- Whole cycle flag-gated VITE_CONTROL_PLANE; off = current behavior.

- TS strict + lint(0 warn) + TESTS_GREEN + code-review pass + sr-security sign-off.

- No LLM, no fs/repo access, no streaming (non-goals respected).

# Part E — Non-Goals (explicit, scope-drift = blocked)

- F1 streaming reply / F2 fs+repo access (= LLM fork, separate track).

- Auth / multi-user identity (Phase 6).

- Multi-swarm (Cycle 3).

- Any state.json schema change beyond additive read-only endpoints.

END MEMO. State: AWAITING_USER_DECISION. Awaiting Rohit GO to flip STRATEGY_APPROVED_BY_USER + dispatch architect.